SURGE ENSEMBLE
MOTION LAB

Phased Proposal and Implementation Plan

A self-supervised, six-layer instrument that translates one sound-design gesture into coordinated parameter motion across five other Surge XT instances.

| Prepared for | Signals & Sorcery |
| --- | --- |
| Working layer set | Kick, Snare, Hat, Bass, Chord Pad, Lead |
| Reference implementation | Signals2Surge |
| Cloud assumption | RunPod when a training job exceeds one hour |

Version 1.0  |  August 2, 2026

# Executive summary

The core model is not trained to decide which sounds are aesthetically compatible. It is trained to translate a local perceptual movement made in one valid Surge patch into equivalent, constrained movements in five other valid Surge patches.

The proposed instrument consists of six fixed Surge XT instances: Kick, Snare, Hat, Bass, Chord Pad, and Lead. Each begins from a trusted factory preset that already represents a human-designed, usable area of Surge parameter space. When a sound designer changes one synth, the system measures the perceptual direction of that edit and computes small parameter movements for the other five synths. MIDI remains completely unchanged.

No compatibility labels are required. Surge itself generates the ground truth. For a preset state x and a small parameter edit Δx, the system renders both states and records the resulting perceptual change Δz. The training problem is therefore self-supervised: learn how parameter motion maps to timbral motion, then invert that local mapping for follower synths.

Primary outcome: a standalone training and testing application that can scan presets, classify them into six roles, render role-specific MIDI, generate perturbation data, train models, and host an interactive six-synth test bench.

Reuse strategy: fork or extract the reusable audio host, MIDI probe, factory preset, CLAP feature, experience store, training, API, and packaging components already present in Signals2Surge.

Cloud strategy: develop and validate on the M4 Mac. Move jobs to RunPod only when measured runtime exceeds one hour or when parallel corpus generation is beneficial.

Integration strategy: export a compact, versioned model and a narrow runtime control API. The eventual Signals & Sorcery plugin integration remains deliberately unspecified.

## Contents

1. Product definition and non-negotiable principles

2. Six-layer corpus and preset classification

3. Learning problem and runtime behavior

4. Standalone training and testing application

5. Reuse from Signals2Surge

6. Dataset and model design

7. Phased implementation plan

8. Evaluation and acceptance criteria

9. RunPod execution plan

10. Risks, controls, and open decisions

Appendices: MIDI probes, repository layout, initial backlog, sources

# 1. Product definition and non-negotiable principles

Working definition. A multi-instrument sound-design surface in which six Surge instances behave as one coordinated instrument. One instance becomes the temporary leader whenever the user edits it. The other instances become followers and translate the leader's perceptual gesture into their own parameter spaces.

USER EDIT ¦ v Leader Surge state x -> x' ¦ v Perceptual gesture Δz ¦ +--> Kick follower: constrained Δx +--> Snare follower: constrained Δx +--> Hat follower: constrained Δx +--> Bass follower: constrained Δx +--> Pad follower: constrained Δx +--> Lead follower: constrained Δx

## 1.1 Non-negotiable principles

MIDI is sacred. The system never changes notes, pitch, timing, duration, velocity, controller data, or musical structure. MIDI is an input probe and playback source only.

Presets are trusted anchors. Factory presets define useful, human-designed regions of Surge parameter space. The first training corpus is built around them rather than around unrestricted random patches.

Movement is perceptual, not literal. A cutoff movement in the leader does not imply cutoff movements in followers. Followers may use envelope, wavetable, mixer, resonance, unison, or other controls to achieve a similar audible direction.

Locality matters. Follower changes should remain close to their current states. The system is translating a gesture, not replacing the follower presets.

V1 is continuous and stable. Discrete oscillator types, filter models, routings, and other structural switches remain locked during live coupling.

Training does not require taste labels. Human judgment is used to validate usefulness, not to provide the core training target.

## 1.2 Deliberately out of scope for the first release

Selecting six presets because they sound good together.

Generating MIDI or changing musical arrangement.

Changing discrete synth architecture in real time.

Supporting arbitrary third-party synths.

Learning a user-specific aesthetic preference model.

Defining the final Signals & Sorcery plugin UI or transport details.

# 2. Six-layer corpus and preset classification

The six canonical roles are fixed for V1: Kick, Snare, Hat, Bass, Chord Pad, and Lead. These names are intentionally more concrete than broad low/mid/high labels because each role receives a different MIDI probe and a different preset corpus.

## 2.1 Initial category mapping

| Layer | Primary categories | Positive name/metadata hints | Reject or review hints |
| --- | --- | --- | --- |
| Kick | Kick, bass drum, low drum, synthesized drum | kick, bd, bass drum, thump, 808 kick | boom, impact, cinematic hit, sub drop, loop |
| Snare | Snare, clap, rim, mid percussion | snare, clap, rim, smack, crack, body perc | impact, tom-only, loop, sequence, long tail FX |
| Hat | Hi-hat, cymbal, shaker, high percussion, short noise percussion | hat, hh, shaker, ride, cymbal, tick, click, air | riser, sweep, wind, atmosphere, long noise texture |
| Bass | Bass and clearly bass-oriented plucks | bass, sub, low, acid bass, mono bass | drone, sequence, arp, bass FX, impact |
| Chord Pad | Pads, polysynths, sustained strings/choirs, selected organs and chordal patches | pad, chord, poly, strings, choir, warm, sustained | drone, soundscape, sequence, arp, one-shot, extreme rhythmic gate |
| Lead | Leads, selected plucks, bells and mallets used melodically | lead, solo, pluck, bell, mallet, hook, melody | sequence, arp, FX, riser, impact, drone |

Important: The application must discover the actual installed folder taxonomy rather than hard-code an assumed public category list. Surge supports category, author, license, comments, and patch-name metadata, while the factory directory hierarchy provides an additional signal.

## 2.2 Classification pipeline

1. Scan factory patch directories and parse every readable preset.

2. Collect folder category, patch name, author, license, comments, and parameter state.

3. Apply deterministic category and keyword rules to assign zero, one, or multiple candidate roles.

4. Render only ambiguous candidates through a short diagnostic probe and compute simple audio descriptors.

5. Auto-accept high-confidence candidates, reject obvious pollutants, and place uncertain presets in a review queue.

6. Persist manual overrides so corpus decisions are stable and reproducible across runs.

## 2.3 Ruthless exclusions for V1

| Exclude | Reason |
| --- | --- |
| Drones, atmospheres, soundscapes | They are weakly tied to a single musical role and often contain slow internal evolution that obscures small parameter effects. |
| Risers, sweeps, transitions | Their identity is time-directed rather than instrument-like, so the same four-bar probe does not provide a stable comparison. |
| Impacts and cinematic hits | They overlap kick, percussion, and FX categories but often include long tails, pitch drops, and layered effects. |
| Arpeggios and sequences | Internal note generation or step modulation conflicts with the requirement that platform MIDI is the sole musical performance. |
| Templates and init patches | They are not human-designed finished anchors. |
| Extreme random or generative patches | Non-determinism makes before/after measurements unreliable. |
| Presets that clip, remain silent, or ignore the intended register | They cannot produce a stable, comparable perceptual delta. |

## 2.4 Why metadata is only a hint

Names and categories are valuable because the task is corpus bootstrapping, not semantic understanding. They should not become model inputs for perceptual movement. A preset named “Crystal Rain” may be a lead, pad, sequence, or effect. Metadata narrows the role, while a deterministic render verifies that the patch behaves like an instrument in that role.

# 3. Learning problem and runtime behavior

## 3.1 Core formulation

Let x be a normalized Surge parameter state, r a role, m the fixed MIDI probe, and z a compact perceptual representation of the rendered sound. Train a differentiable forward proxy:

F(x, r, m) -> z

When a user edits the leader from x to x', the audible gesture is:

Δz = F(x', r, m) - F(x, r, m)

For each follower at state y, solve for a small parameter movement Δy that reproduces a scaled or transformed version of Δz:

minimize ¦¦F(y + Δy) - F(y) - C(role_source, role_target) Δz¦¦² + λ_local ¦¦Δy¦¦² + λ_boundary boundary_penalty(y + Δy) + λ_lock locked_parameter_penalty

C is the coupling policy. In V1 it can be a simple role-to-role scalar matrix. Later it may support transformed behaviors such as “parallel,” “scaled,” or “countermove.”

## 3.2 Recommended V1 behavior

The most recently touched synth becomes the leader.

The user can lock any follower or parameter group.

A global coupling amount controls how strongly followers move.

A 6 x 6 coupling matrix controls role-specific influence.

Parameter motion is rate-limited, smoothed, and clamped to safe ranges.

Only an approved continuous parameter allow-list participates.

Global gain is normalized or treated separately so loudness does not masquerade as timbral change.

Follower solving occurs at control rate, not audio rate. A target of 10 to 30 updates per second is sufficient for smooth UI movement.

## 3.3 What the model should learn first

Absolute forward prediction: predict the compact perceptual state of a preset.

Delta prediction: predict the perceptual change caused by a small parameter movement.

Local smoothness: similar nearby states and movements should produce similar deltas.

Role conditioning: the same patch can behave differently when probed as bass, pad, or lead.

# 4. Standalone training and testing application

The standalone application is the primary deliverable. It should be usable independently of Signals & Sorcery and should own the complete research loop from preset inventory to model evaluation.

## 4.1 Major components

| Component | Responsibility |
| --- | --- |
| Preset Indexer | Scans Surge content, parses states and metadata, fingerprints files, records version and license fields. |
| Corpus Curator | Applies role rules, confidence scoring, exclusions, manual review, and persistent overrides. |
| MIDI Probe Library | Contains the six canonical four-bar clips plus shorter diagnostic clips. |
| Render Worker | Loads a preset, applies MIDI, renders deterministic audio, detects silence/clipping, and saves or streams results. |
| Feature Worker | Computes loudness-normalized CLAP embeddings and explicit temporal/spectral descriptors. |
| Perturbation Generator | Creates safe one-parameter and sparse multi-parameter edits around trusted anchors. |
| Dataset Store | Stores states, deltas, features, lineage, failures, and train/validation/test splits. |
| Trainer | Trains, evaluates, resumes, versions, and exports the forward/delta model. |
| Six-Synth Test Bench | Hosts six Surge instances with leader/follower controls, coupling matrix, locks, A/B comparison, and recording. |
| Model Registry | Tracks model configuration, dataset hash, metrics, artifacts, and compatibility version. |

## 4.2 Suggested technology split

Python core: reuse the current Signals2Surge stack for plugin hosting, offline rendering, feature extraction, dataset generation, model training, FastAPI, Typer CLI, and test automation.

Local web UI: a small React interface served by the FastAPI application for corpus review, job control, plots, and the six-synth test bench.

Model interchange: export ONNX plus a JSON manifest that defines input ordering, normalization, role IDs, parameter masks, perceptual basis, and model version.

Containerization: one reproducible Linux image for RunPod jobs, plus native macOS development support.

## 4.3 User workflows

| Workflow | Steps |
| --- | --- |
| Corpus setup | Scan -> inspect discovered categories -> apply rules -> review uncertain presets -> freeze corpus version. |
| Pilot render | Choose 10 to 25 presets per role -> render baseline probes -> inspect failures -> adjust probe and exclusions. |
| Dataset generation | Select corpus version -> choose perturbation plan -> shard jobs -> render -> extract features -> validate. |
| Training | Choose dataset -> configure model -> run local or RunPod -> inspect metrics -> export candidate. |
| Creative test | Load six presets -> choose leader -> move controls -> compare uncoupled and coupled behavior -> save session trace. |

# 5. Reuse from Signals2Surge

Signals2Surge already implements much of the difficult infrastructure. Its current purpose is audio-to-preset inversion, but its lower layers are directly relevant to this project.

| Existing area | Decision | Use in this project |
| --- | --- | --- |
| audio/engine.py, renderer.py | Reuse with changes | Plugin loading, state injection, deterministic render path, WAV output. Extend from one host to a six-host session and Linux validation. |
| audio/midi.py, standard_probes.py | Reuse and replace probes | Keep MIDI event/render utilities. Add six role-specific canonical clips and diagnostic clips. |
| surge/factory.py, preset_loader.py | Reuse heavily | Factory scan and preset loading become the basis of the corpus indexer. |
| surge/parameter_space.py | Reuse heavily | Normalized parameter representation, parameter metadata, masking, and bounds. Add continuous/live-safe classifications. |
| ml/data_generator.py | Refactor | Replace unrestricted random patch generation with anchor-centered perturbation generation. |
| ml/experience_store.py | Reuse schema ideas | Retain append/resume/version behavior, but add baseline state, edit state, delta features, role, corpus version, and lineage. |
| ml/predictor.py, trainer.py | Replace model objective | Current audio-to-parameter predictor becomes a forward/delta perceptual proxy. |
| ml/training_loop.py | Reuse orchestration | Retain autonomous cycles, status, early stopping, checkpointing, and metrics. |
| prior/* and FAISS | Optional reuse | Useful for nearest trusted anchor, out-of-distribution checks, and fallback behavior. |
| api/* and Typer CLI | Reuse patterns | Expose jobs, status, cancellation, corpus controls, training, model export, and test sessions. |
| sas-plugin-sdk | Integration reference only | The SDK already supports plugin-defined tracks and MIDI/audio interactions. Keep final integration behind a narrow adapter. |

## 5.1 Recommended repository strategy

Create a new repository rather than forcing a second product into Signals2Surge. Initially copy or extract reusable modules with provenance, then decide whether a shared internal Python package is warranted. This prevents the inversion workflow and the ensemble-motion workflow from accumulating incompatible abstractions.

surge-ensemble-motion/ apps/ lab_api/ lab_ui/ src/sem/ audio/ midi/ presets/ corpus/ parameters/ features/ perturbations/ dataset/ models/ solver/ testbench/ cloud/ configs/ roles.yaml parameter_policy.yaml perturbation_plans/ assets/midi/ tests/ docker/ workspace/ # ignored; manifests point to external artifacts

# 6. Dataset and model design

## 6.1 Dataset unit

preset_anchor_id role parameter_state_before x parameter_delta Δx parameter_state_after x' feature_before z feature_after z' feature_delta Δz MIDI_probe_version Surge_version corpus_version render_settings quality_flags

## 6.2 Perceptual representation

Use a hybrid feature target for the first model:

Semantic timbre: a frozen LAION-CLAP audio embedding, already used by Signals2Surge.

Explicit descriptors: spectral centroid and bandwidth, band energies, spectral flatness, harmonicity, attack time, decay, crest factor, temporal sparsity, stereo width, and integrated loudness.

Compact basis: standardize the combined vector and reduce it to roughly 32 to 64 dimensions using PCA for V1. Store the original features so the basis can be replaced later.

Loudness policy. Compute timbral features from loudness-normalized audio, but retain loudness as a separate feature. Otherwise the easiest way to match a gesture may be to turn follower volume controls.

## 6.3 Perturbation plan

| Sample type | Method | Purpose |
| --- | --- | --- |
| Baseline | One deterministic render for every accepted preset and role. | Establish z and verify validity. |
| Central finite difference | For each approved continuous parameter, render x + ε and x - ε where valid. | Estimate local sensitivity and identify dead or unstable controls. |
| Single-parameter gestures | Sample multiple magnitudes and directions for sensitive parameters. | Learn nonlinear response beyond an infinitesimal step. |
| Sparse multi-parameter gestures | Change 2 to 4 parameters with bounded magnitudes. | Teach interaction effects and realistic sound-design movements. |
| Near-anchor drift | Apply several small sequential edits while staying within a trust radius. | Expand beyond exact factory states without entering random, unusable regions. |

Do not perturb every parameter equally. Use the parameter metadata and pilot sensitivity measurements to build a live-safe allow-list. Exclude global gain, bypass switches, discrete model selectors, tuning controls, tempo sync switches, and parameters that routinely produce silence or discontinuities.

## 6.4 Model V1

Input: normalized parameter vector, active-parameter mask, categorical structural context, role embedding, and optional compact MIDI descriptor.

Architecture: a modest residual MLP with role-conditioned FiLM layers and separate role output heads only if shared training underperforms.

Output: 32 to 64 dimensional compact perceptual state.

Training losses: absolute feature loss, before/after delta loss, local smoothness loss, and optional contrastive separation for audibly distinct renders.

Export: ONNX model, normalization tensors, feature-basis matrix, parameter schema, and a compatibility manifest.

## 6.5 Runtime follower solver

1. Read the leader parameter edit and compute the target perceptual delta with the forward proxy.

2. Scale the target using the coupling matrix and global amount.

3. Compute or approximate the follower model Jacobian around its current state using automatic differentiation.

4. Solve a damped, constrained least-squares step over the follower allow-list.

5. Apply per-parameter limits, boundary constraints, locks, and out-of-distribution checks.

6. Smooth the target over several control frames and update the follower Surge state.

7. Fall back to no movement when confidence is low or the solution violates safety checks.

# 7. Phased implementation plan

The first critical milestone is not a trained neural network. It is a convincing no-ML proof that a measured gesture from one preset can be reproduced by small parameter movements in another preset.

## Phase 0 - Technical contract and repository bootstrap

Goal: Freeze the V1 experiment so subsequent data is comparable.

Key work

Create the new repository and import selected Signals2Surge modules.

Define the six role IDs and corpus-rule configuration format.

Define the normalized Surge parameter schema and live-safe parameter policy.

Pin Surge XT, Python, plugin host, CLAP, PyTorch, sample rate, buffer size, and render settings.

Create dataset, model, and corpus version manifests.

Set up unit, integration, requires-surge, and slow test markers.

Deliverables: Versioned design contract; Runnable CLI skeleton; Reproducible macOS environment; Initial Linux/RunPod container spike.

Exit criterion: A single factory patch can be loaded, rendered, fingerprinted, and reproduced from its manifest.

## Phase 1 - Preset inventory and corpus curation

Goal: Create a clean, reproducible initial preset corpus for each of the six roles.

Key work

Scan all installed factory presets and metadata.

Display discovered categories and counts rather than assuming them.

Implement category, name, comments, and exclusion rules.

Add ambiguity scoring and manual review UI.

Audit license metadata and retain it in the corpus manifest.

Freeze corpus-v1 with train/validation/test splits by preset, not by perturbation.

Deliverables: Corpus browser; Role-mapping report; Rejected-preset report; corpus-v1 manifest.

Exit criterion: Each role has enough valid anchors for a pilot, and no preset appears across train and test through duplicated variations.

## Phase 2 - Six MIDI probes and deterministic renderer

Goal: Build the stable rendering language through which every patch is measured.

Key work

Author the six four-bar MIDI clips and six short diagnostics.

Add deterministic tempo, velocity, note-off, tail, and reset behavior.

Validate repeatability across repeated renders.

Add silence, clipping, DC, non-finite, and excessive-tail checks.

Create baseline audio and descriptor reports for a 10 to 25 preset pilot per role.

Deliverables: Versioned MIDI assets; Render worker; Quality-control report; Pilot baseline dataset.

Exit criterion: Repeated renders produce effectively identical features, and at least 90 percent of accepted pilot presets pass quality checks.

## Phase 3 - No-ML local-gesture proof

Goal: Prove the instrument concept before investing in a large corpus.

Key work

Select 5 to 10 representative presets per role.

Numerically measure local parameter responses for the continuous allow-list.

Construct local Jacobians from explicit descriptors and a compact embedding.

Implement constrained least-squares follower solving.

Build a minimal two-synth and then six-synth test bench.

Record A/B sessions comparing uncoupled, literal knob copy, and perceptual translation.

Deliverables: Finite-difference cache; Local solver; Interactive proof-of-concept; Decision report.

Exit criterion: A sound designer can make recognizable parallel timbral gestures across unrelated presets without followers becoming unstable or simply copying raw knobs.

## Phase 4 - Anchor-centered dataset generation

Goal: Generate enough clean self-supervised examples to replace expensive local probing.

Key work

Run baseline, finite-difference, single-parameter, sparse multi-parameter, and drift plans.

Shard by preset anchor and role so jobs are resumable and parallel.

Extract and persist hybrid features.

Reject low-effect, unstable, silent, clipping, or out-of-radius samples.

Track coverage per parameter, role, category, and magnitude.

Create immutable dataset-v1 with hashes and summary statistics.

Deliverables: Dataset generator; Shard manifests; Coverage dashboard; dataset-v1 artifacts.

Exit criterion: Every important live-safe parameter has meaningful examples across multiple anchors, with no leakage between preset-level splits.

## Phase 5 - Forward and delta model V1

Goal: Train a compact differentiable proxy that predicts local timbral motion.

Key work

Establish linear and nearest-neighbor baselines.

Train the role-conditioned residual MLP.

Tune latent size and loss weights using held-out presets.

Measure absolute, delta, and Jacobian quality.

Export ONNX and compatibility manifest.

Benchmark CPU inference and automatic differentiation strategy for runtime use.

Deliverables: Model checkpoints; Metrics report; ONNX export; model-v1 manifest.

Exit criterion: The model beats linear baselines on unseen presets and supports stable follower solutions within the target control latency.

## Phase 6 - Six-synth creative test bench

Goal: Turn the model into a practical sound-design instrument outside Signals & Sorcery.

Key work

Host six instances with the canonical roles.

Add leader detection, locks, coupling matrix, global depth, and undo.

Implement target smoothing and parameter rate limits.

Show source gesture, follower confidence, and affected parameter groups.

Add session capture for parameters, audio, failures, and subjective notes.

Create regression scenes that replay identical edit traces.

Deliverables: Standalone lab application; Six-synth session format; Regression suite; Creative evaluation report.

Exit criterion: A user can sculpt all six layers from any leader for a sustained session without runaway motion, audible stepping, MIDI changes, or frequent manual resets.

## Phase 7 - Robustness and model V2

Goal: Broaden the valid operating region and address limitations revealed by use.

Key work

Add out-of-distribution detection and nearest-anchor fallback.

Improve category-specific underperformance and sparse parameter coverage.

Evaluate low-rank Jacobian prediction or a direct delta model.

Optionally introduce selected FX parameters.

Experiment with transformed coupling modes such as countermove.

Research scheduled discrete transitions at note or bar boundaries.

Deliverables: model-v2; Expanded corpus/dataset; Fallback policy; Discrete-transition research result.

Exit criterion: The system generalizes to a broad factory-preset set and fails safely outside its trusted region.

## Phase 8 - Signals & Sorcery integration boundary

Goal: Package the proven engine so the platform can consume it without coupling the research code to product UI.

Key work

Define a narrow runtime adapter for six track handles, parameter states, model loading, coupling controls, and telemetry.

Keep MIDI ownership in the platform.

Package model and schema versions as immutable assets.

Expose capability and compatibility checks.

Leave final plugin UX, distribution, and lifecycle decisions to the platform implementation.

Deliverables: Runtime adapter contract; Model bundle; Integration smoke test.

Exit criterion: A minimal host can provide six MIDI clips and receive coordinated Surge parameter updates through a versioned interface.

## 7.1 Indicative sequence and effort

| Phase | Indicative engineering effort | Compute profile |
| --- | --- | --- |
| 0. Contract and bootstrap | 3 to 5 focused days | Local only |
| 1. Corpus curation | 1 to 2 weeks | Local, mostly CPU |
| 2. MIDI and renderer | 1 to 2 weeks | Local, mostly CPU |
| 3. No-ML proof | 1 to 2 weeks | Local pilot; CPU render heavy |
| 4. Dataset generation | 1 to 3 weeks of implementation plus batch runtime | Local and/or parallel RunPod workers |
| 5. Model V1 | 1 week | M4 first, RunPod 4090 if over one hour |
| 6. Creative test bench | 2 to 3 weeks | Local interactive |
| 7. Robustness | 2 to 4 weeks | Mixed local and RunPod |
| 8. Integration boundary | Small, platform-dependent | Primarily local build and test |

These are implementation ranges, not delivery promises. The largest uncertainty is not neural-network training. It is deterministic high-throughput Surge rendering and the number of perturbations required for stable local inversion.

# 8. Evaluation and acceptance criteria

## 8.1 Automated metrics

| Metric | What it reveals | Suggested V1 gate |
| --- | --- | --- |
| Held-out delta cosine similarity | Whether predicted movement points in the correct perceptual direction. | Materially above linear and nearest-neighbor baselines; target median >= 0.80 for meaningful samples. |
| Delta magnitude error | Whether the model predicts too much or too little movement. | Median relative error <= 25 percent after calibration. |
| Re-rendered follower error | The true end-to-end gap after applying solved parameters and rendering Surge. | Improvement over no movement and literal knob-copy baselines on held-out pairs. |
| Locality | How far followers move from their starting patches. | Most updates remain inside configured trust radius and parameter limits. |
| Stability | Whether repeated control updates oscillate or diverge. | No uncontrolled growth in standard regression traces. |
| Validity rate | Silence, clipping, non-finite output, unsupported state, and render failure. | >= 99 percent valid updates in the curated test corpus. |
| Control latency | Whether interactive motion feels immediate. | Target under 30 ms per six-follower solve on the development Mac; stretch goal under 10 ms. |

## 8.2 Human creative evaluation

Human evaluation is still essential, but it is not a training-label requirement. Use it to determine whether the instrument is expressive, surprising, controllable, and worth continuing.

Blind A/B/C comparison: uncoupled followers, literal same-parameter copying, and perceptual coupling.

Rate whether the followers clearly respond to the leader gesture.

Rate whether the original identity of each follower is preserved.

Record whether a movement feels coherent, useful, surprising, or unstable.

Measure how often the user reaches for locks, undo, or coupling-depth reduction.

Save successful and failed edit traces as regression scenarios, not necessarily as model labels.

## 8.3 Kill or pivot criteria

If the finite-difference proof cannot produce recognizable cross-preset gestures, stop before full dataset generation and redesign the perceptual representation.

If a global shared model underperforms badly by role, use six role-specific models or role-specific heads.

If CLAP deltas are too unstable for small edits, reduce their weight and rely more heavily on explicit descriptors or a custom audio encoder.

If follower solving is too slow, predict a low-rank Jacobian directly or precompute local response bases around anchor neighborhoods.

If factory-preset neighborhoods are too narrow, add carefully bounded near-anchor drift rather than unrestricted randomization.

# 9. RunPod execution plan

Assumption: “runpad.io” refers to RunPod at runpod.io. The plan uses RunPod Pods for repeatable batch jobs rather than Serverless, because corpus generation and training are finite, stateful workloads with large intermediate artifacts.

## 9.1 Important compute distinction

Audio rendering is primarily plugin-host and CPU work. CLAP feature extraction and model training are GPU-friendly. A more expensive GPU does not automatically make Surge render generation proportionally faster.

## 9.2 Recommended job placement

| Job | Default location | RunPod trigger | Recommended hardware |
| --- | --- | --- | --- |
| Development and debugging | M4 Mac | Never by default | Local native Surge XT |
| 100 to 150 preset pilot | M4 Mac | Only if Linux parity is being tested | Local |
| Large preset rendering | M4 or RunPod container | Runtime > 1 hour or useful parallel sharding | L40S pod can be attractive because it includes more CPU/RAM than the listed 4090 pod; GPU also handles embeddings |
| CLAP feature extraction | M4 for pilot | Runtime > 1 hour | RTX 4090 24 GB |
| Model V1 training | M4 first | Measured runtime > 1 hour | RTX 4090 24 GB |
| Large-memory experiments | RunPod | Model or batch exceeds 24 GB VRAM | L40S 48 GB, then A100 80 GB if required |

## 9.3 Current cost assumptions

As of the RunPod pricing page updated July 27, 2026, listed Pod rates include approximately $0.69/hour for an RTX 4090, $0.99/hour for an L40S, $1.39/hour for an A100 PCIe, and $2.89/hour for an H100 PCIe. These prices should be treated as planning inputs and rechecked before each run. The model proposed here should not require an H100.

| Illustrative batch | Hardware | Compute cost before storage |
| --- | --- | --- |
| 4-hour feature/training run | RTX 4090 | About $2.76 |
| 12-hour combined render/embedding shard | L40S | About $11.88 |
| 24-hour large experiment | A100 PCIe | About $33.36 |

## 9.4 Reproducible cloud workflow

1. Build and version a Linux container with Surge XT, the plugin host, Python environment, CLAP weights, and the application.

2. Mount persistent network storage for corpus manifests, feature arrays, logs, checkpoints, and model bundles.

3. Upload only the frozen corpus manifest and required factory content after confirming redistribution rights and licensing constraints.

4. Launch jobs from immutable YAML configurations with deterministic seeds.

5. Shard by role and preset anchor. Each shard writes an atomic completion manifest and can be resumed independently.

6. Stream metrics and logs, but keep large audio optional. Prefer storing parameters and features unless a sample is flagged for review.

7. Download the final dataset summary, checkpoint, ONNX bundle, and exact run configuration.

8. Terminate the Pod immediately after artifacts are verified.

## 9.5 Linux parity gate

Do not commit the project to cloud rendering until the same preset and MIDI probe produce acceptably similar descriptors on macOS and the Linux container. Small floating-point differences are expected, but classification and gesture direction should remain stable. If plugin-host behavior diverges, render locally and move only feature extraction and training to RunPod.

# 10. Risks, controls, and open decisions

| Risk | Impact | Control |
| --- | --- | --- |
| Preset categories are inconsistent or sparse | Unbalanced roles and polluted corpus | Discover actual folders, use metadata confidence, render verification, and manual overrides. |
| Small CLAP changes are noisy | Leader gesture direction becomes unstable | Use hybrid features, emphasize explicit descriptors, average windows, and validate with finite differences before training. |
| Loudness dominates | Followers mostly turn volume | Normalize feature audio, separate loudness, exclude global gain from live solve. |
| Discrete or conditional parameters break locality | Audible jumps and invalid gradients | Freeze them in V1 and encode structural context only. |
| Effects mask synth behavior | Model learns reverb/delay movement instead of source timbre | Keep FX state as context but exclude most FX controls initially; run an FX-bypassed research comparison. |
| Follower solver produces many equivalent answers | Unpredictable parameter motion | Damping, minimum-norm objective, parameter-group priorities, locks, and trust radius. |
| Factory manifold is too narrow | Model fails after several edits | Out-of-distribution detection, nearest-anchor fallback, and bounded near-anchor drift. |
| RunPod rendering differs from macOS | Non-reproducible corpus | Linux parity gate; fall back to local rendering and cloud-only ML. |
| Preset or model distribution rights are unclear | Release risk | Retain patch license metadata, audit source assets, and obtain legal review before redistributing presets, renders, or trained weights. |
| Six concurrent plugin instances are unstable | Test bench crashes or leaks memory | Process isolation, host reset discipline, short worker lifetimes, checkpoint/resume, and regression stress tests. |

## 10.1 Decisions to defer until evidence exists

One shared model versus six role-specific models.

PCA feature basis versus a learned compact audio encoder.

Autograd Jacobian solve versus a directly predicted low-rank response basis.

Whether selected FX parameters should be coupled.

Whether transformed coupling modes require manual design or learned mappings.

Whether discrete parameter transitions are musically useful enough to justify their complexity.

# Appendix A - Canonical MIDI probe specifications

Each canonical probe should be four bars at a fixed initial tempo, with a short rendered tail. The clip should feel musically plausible while deliberately exposing velocity, register, attack, sustain, and release behavior. Exact notes should be checked against Surge factory-preset conventions during the pilot.

| Role | Four-bar performance probe | Diagnostic emphasis |
| --- | --- | --- |
| Kick | Four-on-the-floor pattern with a small velocity variation and one syncopated extra hit. | Low-register response, transient, body, decay, pitch envelope. |
| Snare | Backbeat on beats 2 and 4 plus two lower-velocity ghost hits. | Transient/body balance, noise, decay, velocity response. |
| Hat | Eighth-note pattern, brief sixteenth run, accents, and one open-gap moment. | High-frequency energy, short decay, density response, velocity. |
| Bass | Monophonic low-register sequence containing sustained, staccato, repeated, and octave notes. | Pitch tracking, low-end spectrum, articulation, glide if already active. |
| Chord Pad | Sustained triads or sevenths with inversions, one chord change per bar, overlapping release test. | Polyphony, attack, sustain, release, spectral density. |
| Lead | Monophonic phrase spanning roughly an octave and a fifth, mixing sustained and short notes. | Register consistency, articulation, brightness, movement, release. |

V1 should avoid pitch bend, aftertouch, MPE, and automation. Those can become separate probe versions after the basic model is stable.

# Appendix B - First 30-day implementation backlog

| Order | Work item | Outcome |
| --- | --- | --- |
| 1 | Create repository and import the Signals2Surge renderer, preset loader, parameter schema, and CLI patterns. | One preset renders from a reproducible command. |
| 2 | Implement preset inventory command and export discovered categories/metadata to JSON or SQLite. | Real category counts replace assumptions. |
| 3 | Write roles.yaml with accept, review, and reject rules. | Deterministic initial mapping. |
| 4 | Create corpus review page with audio audition and manual override. | corpus-v0 can be curated quickly. |
| 5 | Author and version the six MIDI probes. | Stable musical inputs. |
| 6 | Render a 60 to 150 preset pilot and measure determinism and failure rates. | Renderer and probe issues surface early. |
| 7 | Implement explicit descriptors and compact feature basis. | A transparent perceptual space exists without depending solely on CLAP. |
| 8 | Measure one-parameter finite differences on 12 representative presets. | Sensitivity and allow-list evidence. |
| 9 | Implement two-synth constrained local solve. | Earliest concept proof. |
| 10 | Extend to six synths with locks and coupling depth. | Go/no-go creative demonstration. |

# Appendix C - Model bundle contract

model.onnx manifest.json model_version compatible_surge_versions parameter_schema_hash ordered_parameter_ids continuous_allow_list normalization_mean/std role_ids feature_basis_version midi_probe_version corpus_version dataset_version confidence_thresholds feature_basis.npz parameter_policy.json metrics.json LICENSES.md

# Appendix D - Sources reviewed

Signals2Surge repository: https://github.com/shiehn/Signals2Surge - Existing plugin host, renderer, MIDI probes, factory ingest, CLAP features, training loop, REST API, model packaging, and factory-data mode.

Signals & Sorcery Plugin SDK: https://github.com/shiehn/sas-plugin-sdk - Integration reference for plugin-owned tracks, MIDI, audio, UI, and host capabilities.

Surge XT manual: https://surge-synthesizer.github.io/manual-xt/ - Factory/user data locations, patch categories and search, metadata fields, two-scene patch structure, and supported plugin formats.

RunPod pricing: https://www.runpod.io/pricing - Current Pod GPU and storage planning inputs. Page states it was updated July 27, 2026.

RunPod GPU types: https://docs.runpod.io/references/gpu-types - Current GPU memory options and pool identifiers.

Research note: Repository and service details reflect the public sources reviewed on August 2, 2026. Re-check version, pricing, licensing, and Linux plugin-host compatibility before executing the cloud phase.

# Final recommendation

Proceed through Phase 3 before generating a large training corpus. A successful finite-difference six-synth prototype is the strongest evidence that the learned version will become a powerful creative instrument. If that prototype works, the existing Signals2Surge infrastructure makes the remaining training pipeline unusually achievable.